## Slide 1
INTELLIGENT STOCK PORTFOLIO & RISK ANALYTICS PLATFORM
ArgosQuant
Architecture, Tech Stack & Implementation Plan

## Slide 2
Agenda
Project Overview
System Architecture
AI Assistant Design Constraint
Finalized Tech Stack
Modular Folder Structure
Implementation Plan — 8 Phases
Non-Functional Requirements & Open Questions
2 / 23
ArgosQuant

## Slide 3
Project Overview
Portfolio Management
Holdings, buy/sell transactions, realized & unrealized P&L, allocation by stock/sector
Market Data Engine
Current & historical prices, caching, freshness/error handling, watchlists
Quantitative Analytics
Returns, volatility, Sharpe, beta, VaR, drawdown, correlation, risk score
Scenario & Stress Testing
Deterministic what-if simulations — never mutates real holdings
Dashboard & Reports
Centralized visualization, CSV import/export, generated reports
AI Portfolio Assistant
Explains verified metrics in natural language — never computes them
3 / 23
ArgosQuant

## Slide 4
System Architecture
JavaFX Desktop Client
Web Client (JSP + Servlets)
Shared Business / Service Layer (argosquant-core)
Portfolio Service
Risk / Analytics Engine
Market Service
PostgreSQL (JDBC)
Redis Cache
External Market-Data API accessed concurrently — one ExecutorService task per symbol
4 / 23
ArgosQuant

## Slide 5
AI Assistant: One-Directional Data Flow
User
Question
Spring Boot
/ Java
Portfolio &
Analytics Services
Verified
Metrics
LLM
Natural-Language
Explanation
The LLM never touches raw DB/market data and cannot compute or influence financial figures.
If the AI/LLM service is unavailable, the core application continues to function normally.
5 / 23
ArgosQuant

## Slide 6
Tech Stack
Finalized technology choices per layer
6 / 23
ArgosQuant

## Slide 7
Finalized Tech Stack
Layer | Choice | Notes
Language | Java 21 | LTS
Build | Maven (multi-module) | core / web / desktop / e2e
Backend | Spring Boot 3.x | REST controllers, DI, scheduling
Security | Spring Security + JWT | Stateless auth for web/REST
Web Views | JSP + Servlets | Classic servlet container
Desktop UI | JavaFX 21 | Consumes same REST API as web
Persistence | PostgreSQL + raw JDBC | No ORM — hand-written repositories
Caching | Redis | Market data caching, freshness TTLs
Market Data | External API (TBD) | Concurrent fetch via ExecutorService
AI Assistant | LLM API (TBD) | ContextBuilder-only; optional, non-blocking
Containers | Docker + docker-compose | App, Postgres, Redis for local dev
Testing | JUnit 5, Mockito, Testcontainers | Unit + real-Postgres integration tests
7 / 23
ArgosQuant

## Slide 8
Modular Folder Structure
Maven multi-module reactor enforcing shared business logic
8 / 23
ArgosQuant

## Slide 9
Maven Multi-Module Reactor
argosquant-core
(business logic — no Servlet / JSP / JavaFX deps)
argosquant-web
REST controllers,
Servlets, JSP
argosquant-desktop
JavaFX client
(HTTP to web API)
argosquant-e2e
Cross-module
integration tests
depends on → (core never depends back on web / desktop / e2e)
9 / 23
ArgosQuant

## Slide 10
argosquant-core — Package Breakdown
model/ (+ model/asset/) — User, Portfolio, Stock, Holding, Transaction, abstract FinancialAsset
auth/ — AuthService, JwtService, security, dto
portfolio/ — PortfolioService, TransactionService, JDBC repositories
market/ — client, Redis cache, MarketDataService, scheduled refresh
analytics/ — returns, volatility, sharpe, beta, var, drawdown
risk/ — RiskEngine, RiskScoreService, CorrelationService
simulation/ — ScenarioEngine, StressTestService (read-only, non-persistent)
reports/, database/, ai/, exceptions/, utils/
10 / 23
ArgosQuant

## Slide 11
Architectural Invariants
No cross-client dependency
argosquant-core has zero Spring MVC / Servlet / JSP / JavaFX dependencies
Simulation is read-only
simulation/ never writes to database/ repositories — results are computed, not persisted
AI isolation
ai/ only reads portfolio/analytics/risk outputs via ContextBuilder — no JDBC or market-data access
Single namespace, physical boundary
com.argosquant everywhere, but enforced by separate Maven artifacts
11 / 23
ArgosQuant

## Slide 12
Implementation Plan
8 phases — each produces something runnable or demoable
12 / 23
ArgosQuant

## Slide 13
Roadmap at a Glance — Phase 0 → 7
0
Scaffolding
1
Auth & Portfolio Core
2
Market Data
3
Analytics & Risk
4
Scenario & Stress Testing
5
Dashboard & Reports
6
AI Portfolio Assistant
7
Hardening & Deployment
Each phase ships something runnable; later phases never require revisiting earlier layering decisions.
13 / 23
ArgosQuant

## Slide 14
Phase 0 — Scaffolding
Goal: a buildable, runnable skeleton
Create multi-module Maven reactor: argosquant-core, argosquant-web, argosquant-desktop
Parent POM with shared dependency versions
docker-compose.yml for Postgres + Redis
Base schema migration: users, portfolios, stocks, holdings, transactions
database/ JDBC connection management wired to Postgres via Docker
14 / 23
ArgosQuant

## Slide 15
Phase 1 — Auth & Portfolio Core
Goal: a user can register, log in, and hold a portfolio
model/ domain classes incl. abstract FinancialAsset + 2+ concrete subclasses
auth/: registration, login, JWT issuance/validation, Spring Security config
portfolio/: CRUD, buy/sell with validation (InsufficientHoldingsException, etc.)
REST controllers in argosquant-web exposing portfolio/auth services
Unit tests for services; Testcontainers integration tests for repositories
15 / 23
ArgosQuant

## Slide 16
Phase 2 — Market Data
Goal: live, cached prices feeding holdings
market/client: external market-data API integration
market/cache: Redis caching with freshness/TTL handling
Concurrent per-symbol price fetch via ExecutorService
Scheduled refresh job running off the request thread
Watchlist management
16 / 23
ArgosQuant

## Slide 17
Phase 3 — Analytics & Risk
Goal: real quantitative metrics, not placeholders
analytics/: returns, volatility, Sharpe, beta, VaR, drawdown — one concern per subpackage
risk/RiskEngine: composes analytics outputs into a portfolio risk score
risk/CorrelationService: inter-holding correlation
Benchmark comparison, excess return
17 / 23
ArgosQuant

## Slide 18
Phase 4 — Scenario & Stress Testing
Goal: “what if TCS drops 15%?” without touching real data
simulation/ScenarioEngine + StressTestService
Deterministic what-if calculations: price shocks, sector/market-wide decline, allocation changes
Reuses analytics/ and risk/ outputs
Strictly read-only — never mutates real holdings/transactions
18 / 23
ArgosQuant

## Slide 19
Phase 5 — Dashboard & Reports
Goal: both front ends render the same verified data
Dashboard aggregation endpoint(s) feeding both clients
JSP views (argosquant-web/webapp): dashboard, portfolio, watchlist, reports pages
JavaFX views (argosquant-desktop) mirroring the same data via the REST client
reports/: CSV import/export, report generation, save-to-disk
19 / 23
ArgosQuant

## Slide 20
Phase 6 — AI Portfolio Assistant
Goal: the assistant explains, never computes
ai/ContextBuilder: assembles verified structured metrics from portfolio/analytics/risk services only
ai/LLMClient + ChatService/ChatController
One-directional flow: question → verified metrics → LLM → NL explanation
Graceful degradation: core app features unaffected if LLM API is down
20 / 23
ArgosQuant

## Slide 21
Phase 7 — Hardening & Deployment
Goal: production-ready, deployable, race-condition-free
Dockerize argosquant-web; finalize docker-compose for app + Postgres + Redis
jpackage/installer for argosquant-desktop
Cloud deployment of backend, managed Postgres provisioning
Load-test concurrent market-data refresh path
Review exception-handling coverage and multithreading correctness
21 / 23
ArgosQuant

## Slide 22
Non-Functional Requirements & Open Questions
Area | Detail
NFR | Core app functions fully even when the AI/LLM service is unreachable
NFR | Web and desktop share all business logic — both are thin clients over core
NFR | Metrics always come from analytics/risk/simulation, never inline in controllers
NFR | Market-data fetches run concurrently via ExecutorService, never sequentially
Open Q | Market-data API provider not yet selected
Open Q | LLM API provider not yet selected
Open Q | JSP hosting: embedded Tomcat vs. external container (Phase 0 spike)
Open Q | Migration tooling: Flyway vs. lightweight custom SQL runner
22 / 23
ArgosQuant

## Slide 23
Questions?
Next step: Phase 0 — Maven reactor & scaffolding